**Criterion B: Record of tasks**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task Number | Planned Action | Planned outcome | Time estimated | Target completion date | Criterion |
| 1 | Plan scenario | Filled out crit\_A. | 1 hour | Late January | A |
| 2 | Consulte clients | General idea of what product needs to look like. | 2 hours | Late January | A |
| 3 | Design GUI | A plan, including sketches, of what the GUI should look like. | 2 hours | Late January | B |
| 4 | Test API calls | A function that can retrieve user statuses from a service. | 1.5 hours | Late January | B / C |
| 5 | Implement GUI framework | A framework of the GUI, including the main window. | 5 hours | Early February | C |
| 6 | Implement several service API modules | More than one module containing code to retrieve user status from multiple services. | 5 hours | Early February | C |
| 7 | Implement the plugins feature | The ability to drag and drop the service API modules into a folder without having to change any code. | 2 hours | Early/Mid February | C |
| 8 | Implement the Sorting and Filtering features | The ability for the user to sort and filter as defined in criterion A and B. | 3 hours | Mid February | C |
| 9 | Implement Options | All graphical buttons work and the options menu is complete. | 5 hours | Mid February | C |
| 10 | Re-consult with clients | A list of changes and improvements to implement into the program. | 2 hours | Mid/Late February | B |
| 11 | Implement improvements | Have implemented the improvements and changes that the client asked for into the product. | 1 - 3 hours | Late February | C |
| 12 | Package programs | Pack the product into the “.exe” and the “.app” for delivery to the user. | 0.5 hours | Late February | C |
|  |  |  |  |  |  |