Criterion B: Record of tasks

Task Number	Planned Action	Planned outcome	Time estimated	Target completion date	Criterion
1	Plan scenario	Filled out crit_A.	1 hour	Late January	A
2	Consulte clients	General idea of what product needs to look like.	2 hours	Late January	A
3	Design GUI	A plan, including sketches, of what the GUI should look like.	2 hours	Late January	B
4	Test API calls	A function that can retrieve user statuses from a service.	1.5 hours	Late January	B / C
5	Implement GUI framework	A framework of the GUI, including the main window.	5 hours	Early February	C
6	Implement several service API modules	More than one module containing code to retrieve user status from multiple services.	5 hours	Early February	C
7	Implement the plugins feature	The ability to drag and drop the service API modules into a folder without having to change any code.	2 hours	Early/Mid February	C
8	Implement the Sorting and Filtering features	The ability for the user to sort and filter as defined in criterion A and B.	3 hours	Mid February	C
9	Implement Options	All graphical buttons work and the options menu is complete.	5 hours	Mid February	C
10	Re-consult with clients	A list of changes and improvements to implement into the program.	2 hours	Mid/Late February	B
11	Implement improvements	Have implemented the improvements and changes that the client asked for into the product.	1 - 3 hours	Late February	C
12	Package programs	Pack the product into the “.exe” and the “.app” for delivery to the user.	0.5 hours	Late February	C